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TEMPLATE FOR FINANCIAL PROPOSAL

Learning and Skills Data Lab Consultant
UNICEF Office of Strategy & Evidence, Data & Analytics Section
Florence, Italy, 8.5 months (remote)
Currency of the proposal: USD

	S. No.
	Deliverables
	Deadline for completion of deliverable
	Details of Travel Required
	Professional Fee (Daily)


	Input Days
	Total Professional Fee 
	Total Travel Cost 
	Total Amount (All Inclusive Fee) 

	
	(A)
	(B)
	(C)
	(D)
	(E)
	(F = DxE)
	(G)
	(H = F+G)

	
1.
	Review existing Lab assets and consult intended users to define the MVP scope, and prepare the information architecture, functional requirements, interactivity and data flow for the portal
	20 Nov 2026 – 12 days
	
	Click here
	Click here
	Click here
	Click here
	Click here

	2.
	Create HTML mockups of the Lab’s pages and experiences
	10 Dec 2026 – 20 days
	
	Click here
	Click here
	Click here
	Click here
	

	3.
	Define the indicator set and construct concordance across assessments, aligned to the GPF and SDG 4.1.1, and document where comparison is not statistically valid
	20 Dec 2026 – 15 days
	

	Click here
	Click here
	Click here
	Click here
	Click here 

	4.
	Apply SDMX reference metadata, develop the concept registry with crosswalks, and encode the harmonised indicators in a validated SDMX data model
	30 Dec 2026 – 12 days
	

	Click here
	Click here
	Click here
	Click here
	

	5.
	Prepare the portal content, content model and editorial workflow
	31 Jan 2027 – 20 days
	
	Click here
	Click here
	Click here
	Click here
	

	6.
	Support the integration of harmonised indicators into the frontend and review vendor outputs against specifications and source data
	10 Feb 2027 – 15 days
	
	Click here
	Click here
	Click here
	Click here
	

	7.
	Test the beta version, support the launch and provide handover note
	28 Feb 2027 – 10 days
	
	Click here
	Click here
	Click here
	Click here
	

	8.
	Prepare and present a workshop on MICS-EMIS data workflow
	30 Mar 2027 – 10 days
	
	Click here
	Click here
	Click here
	Click here
	

	
	TOTAL AMOUNT 
	
	
	Click here
	
	
	
	



Note: Shaded cells shall be filled by the Applicants.



Notes to financial offer:
1. Payment will be made on submission and acceptance of deliverables as stated above. UNICEF reserves the right to withhold payment in case the deliverables submitted are not up to the required standard or in case of delays in submitting the deliverables on the part of the consultant.
2. Air travel should be economy class using the most direct route.
3. No other fee would be paid or reimbursed other than the fee indicated in the financial proposal.
4. The consultant will work on own computer(s) and use own office resources and materials in the execution of this assignment, including personal email address(es) and phones. 
5. All pocket expenses including travel will be included in the specific lumpsum deliverables fees and paid as part of satisfactory completion of the deliverables. If the deliverables are not completed or achieved, these costs will not be paid separately.

PAYMENT TERMS: Net 30 days

Name of the Applicant: Click here
Signature of the Applicant: Click here 	
Address:  Click here
Contact no.:  Click here	
Email address:  Click here
Date: Click here
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