TEMPLATE FOR FINANCIAL PROPOSAL

Individual Consultancy to  Strengthen Programme-Based  Budgeting through Hyperion  Costing and Integration of  Children and Disability Budget  Tagging into IFMIS and  ePROMIS.

Currency of the proposal: KES

| S. No. | Deliverables | Deadline for completion of deliverable | Details of Travel Required | Professional Fee (Daily) | Input Days | Total Professional Fee |  | Total Travel Cost |  | Total Amount (All Inclusive Fee) |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | (A) | (B) | (C) | (D) | (E) | (F = DxE) |  | (G) |  | (H = F+G) |  |
| 1. | Inception Report covering: 1. Established technical working committee led by the National Treasury Budget Department and comprising the IFMIS Department, the State Department for Children Services, the State Department for Social Protection, relevant sector ministries, the Council of Governors and UNICEF. 2. Confirmed scope, institutions, levels of government, budget stages, outputs, timeline and approval arrangements. 3. Agreed methodology, workplan, quality assurance process, and consultation schedule. | 15th November 2026 | No travel | Click here | Click here | Click here |  | Click here |  | Click here |  |
| 2. | Report on completion of the automated budget costing model in hyperion with ability to enable children and disability costing and a summary PPT. | 30th Dec 2026 | No travel | Click here | Click here | Click here |  | Click here |  | Click here |  |
| 3. | Report on automated children and disability tagging, tracking and reporting manual and integration in IFMIS and ePROMIS which will also enable tracking of ODA programmes with 15% disability objectives as per the global disability commitments; and a summary PPT. The automated manual to include: i. Translated approved tagging rules into functional and technical requirements for IFMIS. ii. Configured distinct tag fields, validation rules, user permissions and audit trails for children and disability inclusive expenditure. iii. Integrated tags with the approved programme, administrative, economic, and functional classifications without replacing the underlying chart of accounts. iv. Standard reports covering approved allocations, releases, commitments, actual expenditure and budget execution rates. v. For ODA either within IFMIS and or ePROMIS, identify ODA programmes with objectives on disability. vi. Conducted user acceptance testing using representative national and county budget data, resolve defects and document system controls. vii. Approve and deploy the configuration, then issue user guidance and system administration procedures. | 28 February 2027 | No travel | Click here | Click here | Click here |  | Click here |  | Click here |  |
| 4. | Report on training of relevant officials from National Treasury, State Department of Social Protection and State Department of Children Services and relevant line ministries including Health, Education, Labour and Youth on use of costing and the tagging of children and disability in IFMIS and a summary PPT. Two workshops. The report to include: i. Trained budget, planning, finance, monitoring and programme officers from relevant ministries, departments, agencies and selected counties. ii. Practical exercises on programme costing, classification, tag selection, weighting, quality assurance, and IFMIS reporting. iii. Established implementation support for the first budget cycle of application. iv. Quality assurance reviews to identify incorrect coding, omissions, inconsistent weighting, and double counting. v. Generated and reviewed reports on allocations, releases, commitments, actual expenditure and execution rates for children and persons with disabilities. vi. Documented lessons and recommend refinements to the manuals, system configuration, and subsequent budget preparation guidelines. | 30 April 2027 | No travel | Click here | Click here | Click here |  | Click here |  | Click here |  |
|  | TOTAL AMOUNT |  |  |  |  |  |  |  |  |  | Click here |  |

Note: Shaded cells shall be filled by the Applicants.

Notes to financial offer:

- Payment will be made on submission and acceptance of deliverables as stated above. UNICEF reserves the right to withhold payment in case the deliverables submitted are not up to the required standard or in case of delays in submitting the deliverables on the part of the consultant.

- Air travel should be economy class using the most direct route.

- No other fee would be paid or reimbursed other than the fee indicated in the financial proposal.

- The consultant will work on own computer(s) and use own office resources and materials in the execution of this assignment, including personal email address(es) and phones.

- All pocket expenses including travel will be included in the specific lumpsum deliverables fees and paid as part of satisfactory completion of the deliverables. If the deliverables are not completed or achieved, these costs will not be paid separately.

PAYMENT TERMS: Net 30 days

Name of the Applicant: Click here

Signature of the Applicant: Click here

Address:  Click here

Contact no.:  Click here

Email address:  Click here

Date: Click here